Version 0.0

12/13/20

Presented by: Michael Pacheco

Gouda Squad

# Project Communication Plan

## Project communication documents

### Project communication table

| Document | Recipients | Responsibilities | Update frequency |
| --- | --- | --- | --- |
| Game Design Document | Whole Team | Design Team | As Needed |
| Style Guide | Art Team | Art Team | As Needed |
| Trello | Whole Team | Whole Team | As Needed |
| Project schedule | Whole team | Michael | As Needed |

## Team structure

Pupcheco (Michael) - Producer; Creative Director; Artist

Cody - Artist; Designer

Neswest (West) - Technical Artist; Programmer

Cwook (Christian) - Programmer

Raeth (Ryan)- programmer

Brendan - jr Programmer

Jamesmello (James) - Sound Designer

Marcy - composer

El - Writer; Designer

### Team goals

- Create a short, game experience that challenges players to make connections, and come to their own conclusions

### Team assignments

Use the following table to outline the project's marketing teams, team goals, team leads, and team roles.

Project Name project team

| Name of team | Team goals | Team leads | Team roles |
| --- | --- | --- | --- |
| Art Team | Create art that drives the mood, and that helps the player focus on what’s important, | Michael | Modeling Artist, Material Artist, lighting artist |
| Programming Team | Create core game mechanics, create necessary shaders | Lead name | Tech Art, gameplay programmer, Build Master |
| Audio Team | Create sounds and music that help create the tone and atmosphere for the game | Lead name | Audio Designer, Composer |
| Writing Team | Create puzzle solution, write narrative for solution, turn narrative into case files, create other case files to hide key pieces amongst | El | Narrative Designer |
| Design Team | Design core game loop, create mvp plan, write short GDD, playtest | Cody | Level Design, mechanic design |

## Team roles and responsibilities

Asset Artist: responsible for creating in game assets

Lighting artist: Handles game lighting and post processing

Gameplay programmer: responsible for programming core gameplay mechanics

Audio Programmer (not full role): responsible for making sure Audio team can implement audio into the engine

Build Master (not full role): responsible for helping people with git issues and catching merge conflicts.

Audio Designer: responsible for gameplay related audio (footsteps, opening drawers, dialogue recording)

Composer: creates the games soundtrack and musical score

Writer: Writes the core narrative and designs the core narrative puzzle the players have to put together

designer: creates the layout for the room the players are in; designs the core game loop, and how the mechanics work; responsible for testing gameplay elements and tweaking them.

## Risks and issues management

### Potential exceptions and problems

Problem 1: Can’t get time loop working

  - Symptoms: Gameplay elements dependent on time resetting wont work

  - Consequences: time will be wasted if core game mechanics aren’t carefully managed

  - Solutions: all core gameplay must be containable to a single playthrough

Problem 2: movement and interaction mechanics aren’t fun by themselves

  - Symptoms: game will feel like its missing something

  - Consequences: game is not fun

  - Solutions: Come up with backup ideas for the core game loop

Problem 3: Not enough time to write convincing side story documents

  - Symptoms: if core narrative is not well hidden, it will be too easy

  - Consequences: Game is not fun

  - Solutions: Use randomly generated stories/situations to assist with writing

### Tracking risks and issues

In the following table, track the risks and issues that you identified.

| Date recorded | Risk description | Probability | Impact | Mitigation plan |
| --- | --- | --- | --- | --- |
| 12/13/20 | No Time-loop | Medium | Medium | Core game loop contained to one loop |
| 12/13/20 | Mechanics are not fun | High | High | Plan additional ways to improve the core game loop ahead of time |
| 12/133/20 | No time for side stories | High | High | Use online generators for assistance |

Change management process

### Change management process steps

- Any changes are not official until they are posted in announcements channel on discord and Trello

- Changes need to be run by all team leads prior to posting in announcements page

- All changes that week should be discussed at team meetings even if they are already on discord and Trello

### Change control board (CCB)

Discipline Leads have the final say in deciding if something within the discipline is in scope or not, IE:

Someone proposes change to art style  art lead has final say for if its in scope or not

Someone proposes new mechanic  design lead will have final say if it fits our games design pillars, programming lead has final say for if making it is in scope